Supabase Implementation Guide

THMedia Centralized Client Data Hub

A step-by-step technical guide covering setup, data import,

Python ETL scripts, automation, and Claude MCP integration.

Masen Spring  |  Special Projects  |  April 2026

# Overview

This guide walks through the complete process of building THMedia's centralized client data hub on Supabase. The end result is a single database where every client's data from Magazine Manager, CallRail, Uniqode, Inbox Advantage, and other platforms is unified under one universal ID, queryable by the team through Power BI or Claude AI.

A significant portion of the foundational work is already complete. The client mapping spreadsheet (Client_Mapping_Name_Cleaning) contains 3,133 mapping records across 4 platforms, with 1,750 unique client names already standardized and 485 cross-platform name mismatches already resolved. This eliminates what would normally be weeks of manual matching work.

The guide is organized into six phases. The estimated timeline is approximately 2 weeks from start to a working pilot.

| Phase | What It Covers | Est. Time |
| --- | --- | --- |
| 1. Supabase Setup | Create project, run schema, configure access | Day 1 |
| 2. Import Client Map | Run import script to load existing mapping spreadsheet | Day 1-2 |
| 3. Python ETL Scripts | Automated data pulls from CallRail, Uniqode, etc. | Days 3-7 |
| 4. Scheduling | Task Scheduler to run scripts on a daily/hourly schedule | Day 7-8 |
| 5. Claude MCP Connection | Connect Claude to Supabase for AI-powered queries | Day 8-9 |
| 6. Ongoing Maintenance | New client onboarding, data quality, monitoring | Ongoing |

## What We Already Have

The existing client mapping spreadsheet provides the following foundation:

| Asset | Detail |
| --- | --- |
| Total mapping records | 3,133 rows |
| Unique official client names | 1,750 |
| Platforms covered | Magazine Manager (1,363), CallRail (981), Uniqode (582), Inbox Advantage (207) |
| Markets covered | Colorado (1,219), Utah (722), Austin (334), San Antonio (276), Cross-Market (582) |
| Name mismatches resolved | 485 (where native platform name differs from official name) |
| Sales reps identified | 19 |
| Clients on 3+ platforms | 148 |
| Rows needing cleanup | 463 missing OfficialName (can be addressed after initial import) |

# Phase 1: Supabase Setup

## 1.1 Create Your Supabase Account and Project

- Go to supabase.com and sign up with your work email or GitHub account.

- Click 'New Project.' Name it 'thm-client-hub.' Choose a US region.

- Set a strong database password and save it securely. Supabase will provision your PostgreSQL database in about 60 seconds.

- Go to Settings > API in the Supabase dashboard. Copy and save your Project URL and anon/public API key. You will need these for Python scripts.

The free tier (500MB) is fine for the pilot. The Pro plan at $25/month gives you 8GB and removes free tier limitations. Upgrade when ready for production.

## 1.2 Run the Database Schema

- In the Supabase dashboard, go to SQL Editor (left sidebar).

- Click 'New Query.'

- Paste the full contents of thm_client_hub_schema.sql into the editor.

- Click 'Run.' This creates all tables, pre-populates zones, creates indexes, views, and helper functions.

- Click 'Table Editor' in the sidebar to verify the tables were created: zones, sales_reps, clients, client_platform_ids, client_zones, magazine_issues, ad_placements, calls, call_tags, qr_scans, form_submissions, and client_notes.

## 1.3 Update the Schema for Inbox Advantage

The original schema included platforms: magazine_manager, callrail, uniqode, monday, power_bi, canva, and other. Since the mapping spreadsheet also includes Inbox Advantage data, add it to the allowed platform values. Run this in the SQL Editor:

ALTER TABLE client_platform_ids DROP CONSTRAINT client_platform_ids_platform_check; ALTER TABLE client_platform_ids ADD CONSTRAINT client_platform_ids_platform_check CHECK (platform IN ( 'magazine_manager', 'callrail', 'uniqode', 'inbox_advantage', 'monday', 'power_bi', 'canva', 'flowcode', 'other' ));

## 1.4 Set Up Your Python Environment

Install the required Python packages:

pip install supabase python-dotenv pandas openpyxl requests thefuzz python-Levenshtein

Create a .env file in your project folder. Never commit this to GitHub.

# .env SUPABASE_URL=https://yourproject.supabase.co SUPABASE_KEY=your-anon-key-here CALLRAIL_API_KEY=your-callrail-api-key CALLRAIL_ACCOUNT_ID=your-account-id UNIQODE_API_KEY=your-uniqode-api-key

Create a shared config file that all scripts will import:

# config.py import os from dotenv import load_dotenv from supabase import create_client load_dotenv() supabase = create_client( os.getenv('SUPABASE_URL'), os.getenv('SUPABASE_KEY') )

# Phase 2: Import Existing Client Map

This phase uses the import_from_mapping.py script to read the existing Client_Mapping_Name_Cleaning spreadsheet and populate all core Supabase tables in a single run. Because the mapping work is already done, this replaces what would normally be weeks of manual client matching.

## 2.1 What the Import Script Does

The script runs in five sequential steps:

| Step | What It Does | Records Created |
| --- | --- | --- |
| 1. Zones | Creates zone records from DB column (CO, UT, AU, SA, XX) | 5 zones |
| 2. Sales Reps | Creates rep records from RepName column | ~17 reps |
| 3. Clients | One record per unique OfficialName, preferring MagManager data for zone/rep | ~1,750 clients |
| 4. Mappings | Links each _GUID_THM to the client's new Supabase UUID | ~2,670 mappings |
| 5. Gap Report | Lists rows still missing OfficialName and single-platform clients | Report only |

## 2.2 Prepare the Spreadsheet

- Optional but recommended: Review the 463 rows missing an OfficialName. Most are MagManager entries (296) and CallRail entries (86). Filling these in before import means more complete data from day one. Any rows still missing an OfficialName will be skipped by the import and flagged in the gap report.

- Place the spreadsheet in your project's data/ folder as Client_Mapping_Name_Cleaning_Updated.xlsx (or update the EXCEL_PATH in the script).

## 2.3 Run the Import

First, do a dry run to preview what will be created without writing anything:

python import_from_mapping.py --dry-run

Review the output. Verify the client count, rep count, and mapping count look correct. Then run it for real:

python import_from_mapping.py

The script is idempotent. It checks for existing records before inserting, so you can safely run it again if you update the spreadsheet later (for example, after filling in the missing OfficialName values). No duplicates will be created.

## 2.4 Verify the Import

After the import completes, verify the data in Supabase:

- Go to Table Editor in the Supabase dashboard.

- Check the clients table. You should see approximately 1,750 rows, each with a UUID, name, zone, and rep.

- Check client_platform_ids. You should see approximately 2,670 rows mapping clients to their platform-specific IDs.

- Spot check a few clients. Search for a client by name in the clients table, copy their UUID, then filter client_platform_ids by that UUID. You should see one row per platform they exist in.

Example verification: Search for '888 Heating and Air' in clients. Then check client_platform_ids for that UUID. You should see 4 rows: MM-CO-17141 (MagManager), COM32ba29027c8b4c84... (CallRail), UQ-XX-7598141 (Uniqode), and IA-CO-888 Heating and Air (Inbox Advantage).

# Phase 3: Python ETL Scripts

With clients and mappings loaded, the next step is building automated scripts that pull live data from each platform and write it to Supabase. Each script follows the same pattern: authenticate with the platform API, fetch recent data, look up the client UUID using the mapping table, and upsert records.

## 3.1 Shared Helper: Client Lookup

Every ETL script needs to resolve a platform-specific ID to a client UUID. This helper loads the mapping table into memory at startup for fast lookups.

# helpers.py from config import supabase _cache = {} def load_mappings(platform): """Load all client mappings for a platform into memory.""" result = supabase.table('client_platform_ids') \ .select('client_id, external_id') \ .eq('platform', platform).execute() _cache[platform] = { row['external_id']: row['client_id'] for row in result.data } def get_client_id(platform, external_id): """Look up a client UUID from a platform-specific ID.""" if platform not in _cache: load_mappings(platform) return _cache.get(platform, {}).get(str(external_id))

## 3.2 Important: Matching Your ID Formats

The mapping table uses the _GUID_THM format from your spreadsheet. When an ETL script receives data from a platform API, it needs to construct the same format to find a match. Here is how each platform's raw API ID maps to the _GUID_THM format:

| Platform | _GUID_THM Format | What the API Returns | Lookup Approach |
| --- | --- | --- | --- |
| CallRail | COM{company_guid} | company_id (a GUID string) | Prepend 'COM' to the API value before lookup |
| Uniqode | UQ-XX-{campaign_id} | campaign_id (a number) | Prepend 'UQ-XX-' to the API value |
| Inbox Advantage | IA-{zone}-{name} | varies | Construct the key from zone + name |
| MagManager | MM-{zone}-{id} | account number | Prepend 'MM-{zone}-' to the API value |

## 3.3 CallRail ETL Script

This script pulls calls from the CallRail API and writes them to the calls table. It handles pagination, uses upsert to prevent duplicates, and logs unmapped companies for review.

# etl_callrail.py import os, requests from datetime import datetime, timedelta from config import supabase from helpers import get_client_id, load_mappings API_KEY = os.getenv('CALLRAIL_API_KEY') ACCOUNT_ID = os.getenv('CALLRAIL_ACCOUNT_ID') BASE_URL = 'https://api.callrail.com/v3/a' HEADERS = {'Authorization': f'Token token={API_KEY}'} load_mappings('callrail') def fetch_calls(start_date, end_date, page=1): url = f'{BASE_URL}/{ACCOUNT_ID}/calls.json' params = { 'start_date': start_date, 'end_date': end_date, 'per_page': 250, 'page': page, 'fields': 'company_id,company_name,duration,' 'start_time,caller_number,caller_name,' 'caller_city,caller_state,tracking_number,' 'source,answered,voicemail,first_call' } resp = requests.get(url, headers=HEADERS, params=params) resp.raise_for_status() return resp.json() def process_call(call): # Construct the _GUID_THM format: COM + company_id raw_id = str(call.get('company_id', '')) lookup_key = f'COM{raw_id}' if not raw_id.startswith('COM') else raw_id client_id = get_client_id('callrail', lookup_key) if not client_id: print(f" UNMAPPED: {lookup_key} ({call.get('company_name')})") return None return { 'client_id': client_id, 'callrail_id': str(call['id']), 'callrail_company_id': raw_id, 'call_time': call['start_time'], 'duration_seconds': call.get('duration', 0), 'is_missed': not call.get('answered', True), 'is_first_time': call.get('first_call', False), 'caller_number': call.get('caller_number', ''), 'caller_name': call.get('caller_name', ''), 'caller_city': call.get('caller_city', ''), 'caller_state': call.get('caller_state', ''), 'tracking_number': call.get('tracking_number', ''), 'source': call.get('source', ''), 'voicemail': call.get('voicemail', False), } def sync_calls(days_back=1): end = datetime.now() start = end - timedelta(days=days_back) s, e = start.strftime('%Y-%m-%dT00:00:00'), end.strftime('%Y-%m-%dT23:59:59') print(f'Syncing calls: {s} to {e}') page, inserted, skipped = 1, 0, 0 while True: data = fetch_calls(s, e, page) calls = data.get('calls', []) if not calls: break for call in calls: row = process_call(call) if not row: skipped += 1; continue try: supabase.table('calls') \ .upsert(row, on_conflict='callrail_id').execute() inserted += 1 except Exception as ex: print(f' ERROR: {row["callrail_id"]}: {ex}') if data.get('total_pages', 1) <= page: break page += 1 print(f'Done. Inserted: {inserted}, Skipped/Unmapped: {skipped}') if __name__ == '__main__': import sys days = int(sys.argv[1]) if len(sys.argv) > 1 else 1 sync_calls(days_back=days)

Key detail: the process_call function prepends 'COM' to the CallRail company_id before looking it up in the mapping table. This matches the _GUID_THM format from your spreadsheet. If the raw API value already starts with COM, it skips the prefix.

## 3.4 Uniqode ETL Script

Follows the same pattern. The lookup key is constructed as UQ-XX-{campaign_id} to match your _GUID_THM format. Consult the Uniqode API documentation for the exact endpoint and response structure for scan data.

## 3.5 Magazine Manager Data

If Magazine Manager has an API, the ETL script follows the same pattern with a lookup key of MM-{zone}-{id}. If not, export ad placement data as CSV periodically and run an import script that reads the CSV, constructs the lookup key, resolves the client UUID, and inserts into ad_placements.

## 3.6 Initial Backfill

For the first run, pull historical data rather than just the last 24 hours:

# Backfill the last 12 months of CallRail data python etl_callrail.py 365 # Backfill the last 6 months python etl_callrail.py 180

Run the backfill once during setup, then switch to daily or hourly syncs going forward.

# Phase 4: Scheduling and Automation

Once the ETL scripts are tested, automate them with Windows Task Scheduler (same setup used for the CallRail tagging project).

## 4.1 Batch File

:: run_etl.bat @echo off cd C:\Users\Masen\Projects\thm-data-hub echo [%date% %time%] Starting ETL sync >> logs\etl_log.txt python etl\etl_callrail.py 1 >> logs\etl_log.txt 2>&1 python etl\etl_uniqode.py 1 >> logs\etl_log.txt 2>&1 echo [%date% %time%] ETL sync complete >> logs\etl_log.txt

## 4.2 Recommended Schedule

| Script | Frequency | Reason |
| --- | --- | --- |
| etl_callrail.py | Every 1-2 hours | Missed call alerts need near-real-time data |
| etl_uniqode.py | Once daily | QR scan data does not change retroactively |
| MagManager import | Weekly or monthly | Ad placements change on issue cycle |

## 4.3 Monitoring

Check the log file periodically for UNMAPPED warnings. These indicate a company or campaign exists in a platform but has no matching entry in client_platform_ids. Resolve by adding the mapping, either directly in the Supabase Table Editor or by updating the spreadsheet and re-running the import script.

# Phase 5: Connecting Claude via MCP

This is where the data hub becomes interactive. Once Claude is connected to Supabase through MCP, you can query all client data through natural language.

## 5.1 Setup in Claude Code

Run the following command in your terminal:

claude mcp add supabase \ --transport http \ https://your-project-ref.supabase.co/mcp \ --header "Authorization: Bearer YOUR_SUPABASE_KEY"

Replace 'your-project-ref' with your Supabase project reference and YOUR_SUPABASE_KEY with your API key. Both are found in Settings > API in the Supabase dashboard.

## 5.2 What You Can Do

Once connected, Claude can query your entire client hub through natural language:

- "Pull up everything on AR Design Build" - queries clients, calls, ad_placements, qr_scans, and notes.

- "How many qualified calls did Zion Outdoors get in Q1 vs Q1 last year?" - runs a year-over-year comparison.

- "Which South Denver clients had more than 5 missed calls this month?" - joins calls and clients by zone.

- "What is the cost per qualified call for our top 10 spenders?" - uses the built-in cost function.

- "Generate a performance snapshot for all active Colorado clients" - queries the client_performance_snapshot view.

## 5.3 Generating Performance Reviews

With all client data centralized, Claude can generate a complete performance review for any client in seconds. Claude pulls spend data, call metrics, QR engagement, missed call rate, cost per qualified call, and year-over-year trends, then formats it into a summary ready for Canva or a client-facing document. The workflow that currently takes hours per client becomes a single prompt.

# Phase 6: Ongoing Maintenance

## 6.1 New Client Onboarding

When a new client starts advertising, the onboarding process adds one step:

- Create the client in Magazine Manager as usual.

- Add to Supabase: Insert a row in the clients table (name, zone, rep, category).

- Map platform IDs: As their CallRail number, QR code, and other platform entries are created, add each to client_platform_ids with the correct _GUID_THM format.

This takes about 2 minutes per new client.

## 6.2 Updating the Mapping Spreadsheet

You can continue using the mapping spreadsheet as a working document. When new clients are added or corrections are made, update the spreadsheet and re-run import_from_mapping.py. The script checks for existing records before inserting, so only new entries will be created.

## 6.3 Data Quality Checks

Run periodic checks to ensure data integrity. These can be SQL queries in the Supabase dashboard or questions to Claude:

- "Are there any active clients with zero calls in the last 3 months?" (may indicate a mapping issue)

- "Show me all calls where client_id is null" (unmapped CallRail companies)

- "Which clients have ad placements but no calls?" (possible tracking number issue)

## 6.4 Scaling Up

As the system matures, consider these enhancements:

- Add more platforms: Flowcode (TX QR codes), AskHomey.com marketplace data, OriginalStats email tracking. Each follows the same ETL pattern.

- Build a Power Apps front end: A simple canvas app reading from Supabase via custom connector gives the sales team a familiar client lookup interface.

- Automate performance reviews: A script that loops through clients, queries their data from Supabase, sends it to Claude for analysis, and outputs branded review documents.

- Connect Power BI: Point existing dashboards at Supabase using the PostgreSQL connector. Replace scattered Excel sources with live database queries.

# Appendix: Project File Structure

Keep all files in a Git repository for version control.

thm-data-hub/ .env # API keys (never commit) .gitignore # Include .env and data/ config.py # Supabase connection helpers.py # Shared client lookup functions schema/ thm_client_hub_schema.sql # Full database schema setup/ import_from_mapping.py # Reads mapping spreadsheet -> Supabase etl/ etl_callrail.py # CallRail -> Supabase etl_uniqode.py # Uniqode -> Supabase etl_magmanager.py # MagManager CSV -> Supabase scripts/ run_etl.bat # Windows batch for scheduling logs/ etl_log.txt # Sync logs (gitignored) data/ Client_Mapping_*.xlsx # Mapping spreadsheet (gitignored) README.md

# Appendix: Quick Reference

## Common Commands

| Task | Command |
| --- | --- |
| Dry run import (preview) | python setup/import_from_mapping.py --dry-run |
| Run import for real | python setup/import_from_mapping.py |
| Sync CallRail (last 24h) | python etl/etl_callrail.py 1 |
| Backfill CallRail (1 year) | python etl/etl_callrail.py 365 |
| Run full ETL batch | scripts\run_etl.bat |
| Add Supabase MCP to Claude Code | claude mcp add supabase --transport http ... |
| Check unmapped calls (SQL) | SELECT * FROM calls WHERE client_id IS NULL |

## Key Database Views

| View Name | What It Shows |
| --- | --- |
| client_performance_snapshot | All key metrics for active clients (spend, calls, QR scans, forms) |
| monthly_call_summary | Call counts and cost per call by client by month (for YOY) |
| zone_performance | Aggregated metrics rolled up by zone |
| missed_calls_alert | Missed calls from the last 24 hours with rep contact info |

## _GUID_THM Lookup Formats

| Platform | Format in Mapping Table | How to Construct from API Data |
| --- | --- | --- |
| Magazine Manager | MM-{zone}-{id} | MM- + zone code + - + MagManager account number |
| CallRail | COM{company_guid} | COM + company_id from CallRail API |
| Uniqode | UQ-XX-{campaign_id} | UQ-XX- + campaign ID from Uniqode API |
| Inbox Advantage | IA-{zone}-{name} | IA- + zone code + - + client name |